## Slide 1
PROJECT FRAME Infra Timeline 05/2024 + Link PowerBI

## Slide 2: Infrastructure Timeline
Project FRAME:
 | 2024 |  |  |  |  |  |  |  |  |  |  |  | 2025 |  |  |  |  |  | 
 | JAN | FEB | MAR | APR | MAY | JUN | JUL | AUG | SEP | OCT | NOV | DEC | JAN | FEB | MRZ | APR | MAY | JUN | JUL
Major Milestones |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Preparation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
LAN / WAN |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Server Services |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Digital Workplace, including M365 + Azure + Telephony |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Implementation
Preparation
Stabilization
2
3
4
Implementation of Server Infrastructure
WAN Ordering
File Share Consolidation
Go-Live M365 & Public Telephony
Network Cut
CWP & M365 Build readiness
Onboarding EDL
Concept finalization + HW Ordering
WAN implementation
LAN and Wi-Fi implementation
Signing
Frozen Zone
Migration of Infrastructure Applications
Closing
Client & User Mig.
User & Group Sync to Target Domain
End to End Tests
Build CWP & M365 Env.
Setup Public Telephony (Orange)
M365 Data Sync
House- keeping
Clean-Up
Go-Live Active Directory
Server Mig.
IT Kick-off
Infrastructure Kick-off
VIP Mig.
M365 Cut-Over
Concept preparation & site visits
1

## Slide 3: Infrastructure Master Data Source in PowerBI
Project FRAME: IT Infrastructure
FRAME IT Infrastructure PowerBI